|  |  |
| --- | --- |
| THE UNIVERSITY OF DANANG  **UNIVERSITY OF SCIENCE AND TECHNOLOGY**  FACULTY INFORMATION TECHNOLOGY | **SOCIALIST REPUBLIC OF VIETNAM**  Independence – Freedom – Happiness |

**PROGRESS MONITORING FORM FOR GRADUATION PROJECT**

(Form for Instructor / Student)

Student Name: Ho Van Anh Quoc Student ID: 102140219

Project Name: Buidling an assets management for IT Company

Instructor Name: Nguyen Thanh Binh Department: Information Technology

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Week** | **Day** | **Workload** | | **Instructor’s Signature** |
| **completed (%)** | **uncompleted (%)** |
| 1 | 27/8 -8/9 | - Analyze requirements (100%) |  |  |
| 2 | 10-15/9 | - Design Database (100%)  - Design Lyaout (20%)  - Research technologies (60%) |  |  |
| 3 | 17-22/9 | - Build project structure (100%)  - Design and implement login page (70%) |  |  |
| 4 | 24/9 | Review 1: Evaluate the work completed \_\_\_\_\_\_\_ % :  Allow to continue the project Stop further project execution. | |  |
| 5 | 24/9 -28/9 | - Login Feature (100%)  - Design Main Layout |  |  |
| 6 | 1/10 – 5/10 | - Implement Asset Detail Feature (100%)  - Design UI |  |  |
| 7 | 8/10 -12/10 | - Implement Send Request For Using Asset Feature (100%)  - Design UI and apply Ajax |  |  |
| 8 | 15/10-19/10 | - Implement Tracking Request Feature (100%)  - Design UI and apply Gridview Control of DevExpress |  |  |
| 9 | 22/10-26/10 | - Edit Database: Change relationship  - Analyze deeper the process: buying, storing, distribution (100%) |  |  |
| 10 | 29/10 –  2/11 | - Design UI and apply DevExpress  - Implement Collect Requests From User Feature (100%)  - Implement Assign Asset Feature (40%) |  |  |
| 11 | 5/11 –  9/11 | - Implement Assign Asset Feature (100%)  - Research about BeginCallback with Combobox in DevExpress  - Design UI: A Form To Enter Infomation  - Implement Refer Quotes From Vendor Feature (40%)  - Apply Jquery Autocomplete (100%) |  |  |
| 12 | 12/11-16/11 | - Implement Refer Quotes From Vendor Feature (100%)  - Implement Submit Request Feature (100%)  - Implement Select Quote Feature  (100%)  - Design UI and apply DevExpress  - Edit Database: Add column Delete unnecessary table (Asset Service table) |  |  |
| 13 | 19/11-  23/11 | - Implement Create Order(30%)  - Research how to use the Selection Gridview  - Apply Ajax and design UI |  |  |
| 14 | 26/11-  30/11 | - Implement Create Order  (100%)  - Test all features and fix UI the project |  |  |
| 15 | 3/12 – 4/12 | - Implement Manage Asset page  : Calculate Depreciation and Labeling (100%), Assgin Asset (100%) |  |  |
| 16 | 5/12 | Review 2: Evaluate the work completed \_\_\_\_\_\_\_ % :  Allow to continue the project Stop further project execution. | |  |